Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 17 October 2026 |
| --- | --- |
| Team ID |  |
| Project Name | StaffSync — Human Resource Management System |
| Maximum Marks | 5 Marks |

Evidence basis: StaffSync was built in numbered development phases rather than formally planned sprints, and no story-point estimates or planned dates were recorded. The four iterations below group those phases by when they were committed (git history, 6–8 October 2026). Story points are retrospective estimates on a Fibonacci scale, made when this document was written, so velocity and the burndown are illustrative of relative effort, not a record of planning accuracy.

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Delivered in commit |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Iteration-1 | Foundation | T-01 | Requirements analysis: modules, roles, API plan, roadmap (Phase 0) | 2 | High | sprashasti¹ | 24441d0 |
|  | Foundation | T-02 | Project set-up: Express server, React client, health check, CORS, single Axios client (Phase 1) | 3 | High | sprashasti¹ | b9bbf6b, 4b19169 |
| Iteration-2 | Foundation | T-03 | MongoDB connection and Mongoose models (Phase 2) | 5 | High | sprashasti¹ | 1ddd65a |
|  | Foundation | T-04 | Backend foundation: response envelope, error mapping, validation (Phase 3) | 3 | High | sprashasti¹ | 7b7a6c3 |
|  | FR-1 Authentication | US-02 | As a user, I can log in with my email and password (Phase 4) | 3 | High | sprashasti¹ | 2656b86 |
|  | FR-3 People | T-05 | Role-based access control, seed script, employee read endpoints (Phase 5) | 5 | High | sprashasti¹ | 3320edb |
|  | FR-3 People | US-05–07 | HR adds, updates, deactivates people; people edit own contact details (Phase 6) | 8 | High | sprashasti¹ | 57ac44d |
|  | FR-4 Attendance | US-08–10 | Check-in / check-out and attendance history for self, team and company (Phase 7) | 5 | High | sprashasti¹ | 1891fc6 |
|  | FR-5 Leave | US-11–14 | Apply, approve, reject; decide-once; per-employee time zones (Phase 8) | 8 | High | sprashasti¹ | f6167d8 |
|  | FR-6/7 Insight | US-15–16 | Role dashboards and HR reports (Phase 9) | 8 | High | sprashasti¹ | d56df40 |
|  | FR-8/9 Content | US-17–19 | Announcements and training with enrolment and capacity (Phase 10) | 8 | Medium | sprashasti¹ | c07661d |
|  | FR-10 Notifications | US-20 | Notifications for leave, announcements and training (Phase 11) | 3 | Medium | sprashasti¹ | be224c0 |
| Iteration-3 | Frontend | T-06 | Frontend foundation: auth pages, session, protected routes, layout (Phase 12) | 5 | High | sprashasti¹ | 6595301 |
|  | Frontend | T-07 | Role dashboards and every page on the real API (Phase 13) | 13 | High | sprashasti¹ | 320ace4 |
|  | Frontend | T-08 | StaffSync design system: light and dark themes | 3 | Medium | sprashasti¹ | 3acf109 |
|  | Quality | T-09 | API test suite, end-to-end leave workflow, manual UI checklist (Phase 14) | 8 | High | sprashasti¹ | 1ab07ac |
|  | FR-1 Authentication | US-04 | Security hardening, including password change (Phase 15) | 5 | High | sprashasti¹ | 1856819 |
|  | FR-1 Authentication | US-03 | Forgot-password email reset | 3 | Medium | sprashasti¹ | 778ac14 |
|  | Quality | T-10 | Pagination and measured optimisation (Phase 16) | 5 | Medium | sprashasti¹ | ca19cab |
|  | Quality | T-11 | Acceptance check against the requirements (Phase 17) | 2 | Medium | sprashasti¹ | 5ea528f |
|  | Operations | T-12 | Deployment configuration and production page serving (Phase 18) | 3 | Medium | sprashasti¹ | 9be2131 |
| Iteration-4 | FR-3 People | T-13 | Align role permissions with the brief | 2 | High | sprashasti¹ | 60da258 |
|  | FR-1 Authentication | T-14 | Fix: refuse unknown fields on login | 1 | High | sprashasti¹ | f067b80 |
|  | FR-2 Organisations | US-01, US-23 | Multi-tenant organisations: sign-up, isolation, settings (Phase 19) | 13 | High | sprashasti¹ | ef38f5d |
|  | FR-11 Demo | US-21 | Public demo with one-click sign-in and nightly reset (Phase 20) | 5 | Low | sprashasti¹ | 187cd38 |
|  | FR-12 Platform | US-22 | Platform admin console: organisations, suspend, audit log (Phase 21) | 8 | Medium | sprashasti¹ | 0bdd696 |
|  | Frontend | T-15 | Fix: layout properties no longer read by MUI 9 | 1 | Medium | sprashasti¹ | f90515c |

¹ Team members: the git history records one author, `sprashasti`. Every commit also records an AI coding assistant (Claude) as co-author. Any other team members are not recorded and are to be confirmed.

Story numbers US-xx are the user stories in B3; T-xx are technical tasks with no user-facing story.

# Project Tracker, Velocity & Burndown Chart (1 Mark)

| Sprint | Total Story Points | Duration (first to last commit) | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Iteration-1 | 5 | Single commit batch | 6 Oct 2026 | Not recorded | 5 (by actual end) | 6 Oct 2026, 23:13 |
| Iteration-2 | 56 | 12:32–14:50 (2 h 18 min) | 7 Oct 2026 | Not recorded | 56 (by actual end) | 7 Oct 2026, 14:50 |
| Iteration-3 | 47 | 14:55–17:05 (2 h 10 min) | 7 Oct 2026 | Not recorded | 47 (by actual end) | 7 Oct 2026, 17:05 |
| Iteration-4 | 30 | 7 Oct 20:09 – 8 Oct 13:18 | 7 Oct 2026 | Not recorded | 30 (by actual end) | 8 Oct 2026, 13:18 |

Commit times show when work was saved, not how long it took; work before the first commit of an iteration is not visible in the history. Planned end dates were never set, so completion “as on planned end date” cannot be stated; the column shows points completed by the actual end.

## Velocity

Velocity is the number of story points completed per iteration. Across four iterations the team completed 138 points, so the average velocity is 138 ÷ 4 = 34.5 points per iteration. The iterations differ greatly in length (from one commit batch to most of a day), so per-iteration velocity varies from 5 to 56 points and should not be used to forecast future work until iterations have a fixed length.

| Iteration | Points completed | Cumulative | Remaining |
| --- | --- | --- | --- |
| Iteration-1 | 5 | 5 | 133 |
| Iteration-2 | 56 | 61 | 77 |
| Iteration-3 | 47 | 108 | 30 |
| Iteration-4 | 30 | 138 | 0 |

## Burndown chart

Figure 1 — Release burndown (retrospective story points)

## Work after Iteration 4